ECE Senior Design Weekly Report

Engineer’s Name: Leon Tran				           	Date: 03/08/17

Team Name: The Globetrotters				            Lab Section: 4

Week’s Task: Display the relevant information onto the map, Integrate the QGIS Platform onto the Raspberry PI, and started Researching into Physical Rotation

Results:

- QGIS Map

  - Displays the information through HTML

    - Translated it over to the Raspberry PI. There are some formatting issues, but I’m researching ways to resolve them.

  - Raspberry PI	Integration

    - Major issues that I encountered was with the rendering rate.

      - It takes up 84 % of the CPU when I was moving from one location to another

      - I’m currently researching ways to decrease the amount of data that must be rendered at once.

        - Currently use multiple cores to render the map images, it helps, but still requires a lot of processing.

- Physical Rotation

  - Motor inside Globe

    - Inductive Coupling and Resonant Power Transfer is a viable option for a power source. Its wireless and will require less weight than a battery

    - Gyroscope & Accelerometer to help control stability